PROJECT CHARTER

Customer Churn Analysis for a Telecommunications Company

| Field | Detail |
| --- | --- |
| Project Name | Customer Churn Analysis for a Telecommunications Company |
| Prepared By | Data Analyst (Project Team) |
| Date | 17 July 2026 |
| Status | In Progress — Stage 2 Complete (Data Preparation & Clustering) |

# 1. Project Purpose

The telecommunications industry faces persistent high customer churn rates despite rapid digital transformation. This project engages a data analyst to investigate the customer dataset held by the company, identify the key factors that drive churn, and translate those findings into actionable retention recommendations — supporting sustained growth and competitiveness for the business.

# 2. Project Objectives

- Clean and prepare the customer dataset for analysis (handle missing data, encode categorical variables, scale features).

- Segment customers into meaningful groups using clustering techniques to understand behavioural patterns.

- Build a predictive model (Artificial Neural Network) to identify customers likely to churn.

- Determine which customer attributes contribute most strongly to churn and retention.

- Deliver a final report with clear, targeted retention strategy recommendations for stakeholders.

# 3. Scope

In scope:

- Analysis of the provided customer dataset (7,043 records; 10 attributes including tenure, contract type, services, and charges).

- Unsupervised learning (K-Means clustering) for customer segmentation.

- Supervised learning (ANN) for churn prediction.

- Data visualisation and a final written report with recommendations.

Out of scope:

- Real-time / production deployment of the predictive model.

- Integration with live company systems (CRM, billing) — analysis is based on the static provided dataset only.

- Implementation of the retention strategies themselves (recommendations only).

# 4. Timeline & Milestones

| Stage | Milestone | Status |
| --- | --- | --- |
| Stage 1 | Project Planning & Setup — Project Charter | Complete |
| Stage 2.1 | Data Preparation (cleaning, encoding, scaling, train/test split) | Complete |
| Stage 2.2 | Clustering Analysis (segmentation, labelling) | Complete |
| Stage 3.1 | Predictive Modeling — ANN churn prediction | In Progress |
| Stage 3.2 | Final Report & Presentation of Outcomes | Not Started |

# 5. Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| Project Sponsor | Defines business objectives, approves final recommendations, provides dataset access. |
| Data Analyst | Performs data preparation, clustering, predictive modeling, and produces the final report. |
| Stakeholders | Marketing / Customer Retention teams who will act on the report's recommendations. |

# 6. Resources

- Dataset: Dataset_ATS_v2.csv (customer records provided by the company).

- Tools: Python (Pandas, NumPy, Matplotlib, Seaborn, Scikit-learn, TensorFlow/Keras), Jupyter Notebook.

- Version control & delivery: GitHub repository.

# 7. Success Criteria

- Customer segments are clearly identified and interpretable in business terms.

- The predictive model achieves reasonable accuracy in identifying at-risk (churning) customers.

- The final report provides concrete, data-backed retention recommendations that stakeholders can act on.

# 8. Risks & Assumptions

- Assumption: the provided dataset is representative of the company's current customer base.

- Risk: limited feature set (10 attributes, no financial/usage history) may constrain model accuracy — to be addressed as a documented limitation in the final report.

- Risk: class imbalance in churn outcomes (~26.5% churn rate) may require careful model evaluation beyond raw accuracy.